## Slide 1
Customer Self-Service
Digital Platform
A simulated PM case study combining Lean Six Sigma, Agile/Scrum, and SDLC governance.
Project Manager:
Rinku KS
PMP
Certified
Executive
Portfolio
August
2026

## Slide 2
Customer Self-Service Digital Platform
Objective
Define and deliver an MVP to reduce avoidable customer support interactions.
Delivery approach
Lean diagnosis → future-state design → prioritized backlog → Jira/Scrum execution.
MVP focus
Account/Profile • Service Status • Request Tracking • Document Centre • Notifications

## Slide 3
Business Problem & Current State
Customer requests relied heavily on support channels for routine status and information needs.
92 min
Current-state total lead time
64 min
Waiting time within the process
25%
Value-added processing time
Customer journey pain points
Manual status searching • repeated follow-up • fragmented information • waiting for updates
Process diagnosis
Multiple handoffs, queue time, manual searching and rework created avoidable delay.

## Slide 4
Waste & Root-Cause Diagnosis
Lean analysis was used to identify where delay and avoidable effort entered the current state.
Waiting
Queues and delayed status retrieval Impact: Long lead time
Search
Manual searching across systems Impact: Customer effort
Rework
Repeated follow-up and information retrieval Impact: Extra handling
Handoffs
Fragmented ownership across steps Impact: Delay / uncertainty
A3 problem statement
Customer status requests experience long waiting periods, fragmented information, multiple handoffs and rework.

## Slide 5
Future State & Improvement Target
The proposed future state shifts routine status needs toward self-service and proactive communication.
54 min
Future-state lead time
53%
Waiting-time reduction
≤65 min
A3 target-state lead time
Request submitted
Status data retrieved
Self-service status view
Proactive notification
Customer resolution
Target condition: reduce avoidable waiting while improving visibility, ownership and customer communication.

## Slide 6
Prioritized Improvement Backlog
Six improvements translated the Lean diagnosis into actionable delivery scope.
Improvement | Type | Priority | Focus
Unified status view | Feature | High | Reduce status search effort
Status data integration | Improvement | High | Improve information availability
Automated verification | Improvement | High | Reduce manual verification
Handoff & ownership rules | Process | Medium | Reduce delays / ambiguity
Proactive status update | Feature | Medium | Reduce repeat contacts
Standardized request intake | Process | Medium | Reduce incomplete requests / rework

## Slide 7
Agile / Jira Execution
The prioritized improvements were translated into an executable Scrum structure.
Epic
Customer Request Status Improvement
6 User Stories
Status view • data integration • verification • ownership • notifications • intake
25 Jira work items
Epic + stories + supporting subtasks
Scrum
Sprint planning Sprint Execution Sprint Review
Sprint 2 — delivery evidence
18 story points committed → 18 completed Velocity report retained as portfolio evidence.
Execution workflow
To Do → In Progress → In Review → Done Subtasks used to break stories into actionable work.
Evidence retained: Jira work-item lists • Scrum status • Velocity report

## Slide 8
SDLC Delivery & PM Governance
SDLC governance mapped to the Project 02 delivery path, with Agile/Scrum supporting incremental delivery.
PM governance across the lifecycle
Scope & backlog prioritization • RAID/dependencies • stakeholder reporting • quality gates • UAT readiness • release readiness
Requirements
MVP scope Acceptance criteria
Analysis & Design
Journey + VSM Future-state design
Development
Jira backlog Sprint execution
Testing
Integration +
verification Validation
UAT
Business acceptance MVP readiness
Deployment
Release readiness Approvals
Hypercare
Issue monitoring Handover

## Slide 9
Outcome & PM Capabilities Demonstrated
A single case study showing end-to-end process improvement and digital delivery governance.
Measured Improvement
92 min current lead time → 54 min future-state lead time A3 target: ≤65 min
Lean + Agile integration
Customer Journey Mapping VSM • Waste analysis • A3 Improvement backlog • Scrum/Jira
Digital delivery governance
MVP scope SDLC lifecycle Testing/UAT/release readiness Stakeholder & delivery governance
Project planning
Process improvement
Lean Six Sigma
A3 problem solving
Agile / Scrum
Jira
SDLC governance
PMO governance
Simulated portfolio case study — evidence and assumptions are explicitly presented as a PM practice project.